# EHR + Smart Contracts – Patient Consent Registry

## Initiative end-to-end development map

### Top-Level Workstreams

#### 1) Smart Contracts (EVM / Solidity)

Purpose: On-chain source of truth for consent, identities, and audit proofs (no PHI on-chain).

Modules

- ConsentRegistry (already drafted): grant/update/revoke consent; events for audits.

- ProviderIdentityRegistry: verifies clinics/providers (NPI/PKI/DID → EVM address), status (active/suspended).

- HospitalRegistry: registers hospital EHR gateways, org identifiers, public keys, policies.

- AccessEventAnchor (optional): emits hashed access receipts (off-chain log → on-chain anchor for integrity).

Key Artifacts

- Solidity contracts + Hardhat/Foundry tests

- ABI + TypeChain types for SDKs

- Contract docs (NatSpec), threat model, gas profile

Acceptance

- Reproducible deployments to local, testnet, permissioned net (Besu/Quorum).

- Full event coverage and revert paths; 95%+ unit test coverage.

#### 2) Off-Chain Services (Gateways & Indexers)

Purpose: Bridge chain ↔ EHR (FHIR), enforce policy off-chain, keep PHI off-chain.

Services

- Blockchain Gateway (Node.js or Python): validates consent against chain, signs/verifies EIP-712 requests, calls FHIR.

- Consent Indexer: subscribes to contract events, builds a queryable cache (Postgres/Elastic) for portals & reporting.

- Audit Pipeline: streams access events to SIEM; batches periodic on-chain anchors (Merkle root) for tamper-evidence.

- Notification Service: pushes consent requests/approvals to patients & clinics (email/SMS/push/Webhooks).

APIs (sample)

- POST /consent/requests (clinic → patient): create signed access request

- POST /consent/approve (patient): triggers on-chain grant

- GET /consent/state?patient=…&requester=…

- POST /ehr/access (clinic): consent check → proxy FHIR query

- POST /audit/anchor (ops): publish batch hash to chain

Acceptance

- End-to-end consent check latency < 400ms (cached).

- FHIR calls blocked if consent expired/revoked.

- Signed request verification required; full trace in logs.

#### 3) EHR Connectors (FHIR)

Purpose: Vendor-agnostic adapters that translate allowed scopes → FHIR queries.

Adapters

- HAPI FHIR dev adapter (reference)

- Epic/Cerner connectors (as available), with scoped resource mapping: Patient/*.read, Observation.read, MedicationRequest.read, etc.

Acceptance

- Scope → query mapping table

- Pagination, throttling, and error normalization

- Synthetic data harness for testing (no PHI)

#### 4) Frontends (Portals & dApps)

Purpose: Human-friendly UIs for each role.

Apps

- Patient Portal (web/mobile): approve/revoke, time windows, scope selection, history, notifications.

- Clinic Console: request access, view status, download records, renewals, org settings.

- Hospital Admin: onboard providers, manage policies/keys, incident/audit views.

- Research Workspace (phase 2): cohort consent, anonymized exports.

Acceptance

- Accessibility (WCAG 2.1 AA), audit trails surfaced, no PHI in logs.

- Simple “Invite Provider” (email/QR) flow works cross-org.

#### 5) Identity, Security & Keys

Purpose: Bind real-world entities to cryptographic identities.

Components

- OIDC/SAML for user login (patients/clinicians).

- DID/PKI binding for clinics/hospitals → EVM addresses in registries.

- KMS/HSM for server keys; wallet custody options (custodial for clinics, app-embedded for patients).

- Policy Engine: timeboxing, audience, purpose-of-use, jurisdiction flags.

Acceptance

- Rotating keys w/ audit; compromise playbook.

- mTLS across internal services; secrets in vault.

#### 6) SDKs & Developer Experience

Purpose: Make integration easy for partners and future teams.

Deliverables

- JS/TS SDK (@health-consent/sdk): contract calls, EIP-712 helpers, gateway client.

- Python SDK (for data teams).

- CLI: bootstrap orgs, simulate requests, tail events.

- Postman collection / OpenAPI spec.

Acceptance

- Quickstarts that run green in <10 minutes (local stack).

- Versioned APIs and semver packages.

#### 7) Compliance, Governance & Policy

Purpose: Operate safely under HIPAA/GDPR and org policies.

Artifacts

- Data flow diagrams (PHI boundaries), RoPA (record of processing activities).

- BAA templates, consent language, retention schedules.

- Incident response & breach notification runbook.

- PIA/TRA (privacy/threat risk assessments).

Acceptance

- External audit checklist ready; evidence in repo.

- Logging/monitoring meets compliance (no PHI leakage).

#### 8) Observability, SRE & DevOps

Purpose: Reliable, repeatable environments.

Deliverables

- IaC (Terraform) for dev/test/stage/prod (+ permissioned chain if used).

- CI/CD (GitHub Actions) with contract deploy gates & migration safety.

- Metrics (latency, error rates), logs, traces; on-call playbooks.

- Canary releases, feature flags.

Acceptance

- Blue/green deploys; rollback < 5 minutes.

- SLOs: 99.9% for gateway; alerts wired.

#### 9) QA & Test Harness

Purpose: Prove correctness and safety end-to-end.

Layers

- Contract unit & property tests.

- Integration tests: consent → FHIR response paths (happy/sad).

- Red-team tests (mis-scoped requests, replay, key rotation).

- Load & soak tests; chaos (gateway failover).

Acceptance

- Test matrix automated in CI; synthetic data only.

### Suggested Repo / Package Layout (poly-repo or mono with workspaces)

/contracts

/consent-registry

/provider-identity

/hospital-registry

/access-anchor

hardhat.config.ts

README.md

/services

/gateway-api            # Node/Python; REST; EIP-712; FHIR proxy

/consent-indexer        # Event subscribers → Postgres/Elastic

/audit-pipeline         # SIEM + anchor batching

/notification-service

/sdk

/js

/python

/frontends

/patient-portal         # React/Next + OIDC; wallet-lite

/clinic-console

/hospital-admin

shared-ui               # design system

/connectors

/fhir-hapi-adapter

/fhir-epic-adapter

/fhir-cerner-adapter

/devops

/terraform

/helm

/github-actions

/docs

/architecture

/openapi

/threat-model

/runbooks

### Minimal API & Contract Shapes (for planning)

ConsentRegistry.sol (events)

- event ConsentGranted(bytes32 consentId, address patient, address requester, uint64 start, uint64 end)

- event ConsentRevoked(bytes32 consentId, address patient, address requester, uint64 revokedAt)

- function isConsentActive(bytes32) view returns (bool)

Gateway REST (OpenAPI)

- POST /consent/requests → { patientId, requesterId, purpose, scopes[], duration }

- POST /consent/approve → { consentId, signature? } → writes on-chain

- GET /consent/state → { active, start, end, scope }

- POST /ehr/access → { consentId, fhirQuery } → proxied response (PHI)

### Phased Delivery Plan

#### Phase 0 — Foundations (2–3 sprints)

- Contracts v1 + tests

- Gateway skeleton + HAPI FHIR adapter

- Patient Portal MVP (grant/revoke)

- JS SDK alpha, local dev cluster (docker-compose)

#### Phase 1 — Pilot (3–5 sprints)

- ProviderIdentity/HospitalRegistry

- Clinic Console MVP + signed requests

- Indexer + basic audit dashboard

- Synthetic data E2E + load test

- Compliance docs v1 (PIA/TRA, data flows)

#### Phase 2 — Hardening (3–4 sprints)

- SIEM integration + anchor batching

- Key rotation, EIP-712 everywhere

- Epic/Cerner adapter

- SLOs, canary deploys, chaos tests

#### Phase 3 — Expansion

- Research workspace

- Patient data-sharing incentives (tokenless or credits)

- Consent templates & multi-org workflows

### Initial Backlog (concrete, buildable next steps)

- Contracts: split ConsentRegistry into library + main; add pause/upgrade pattern (proxy optional).

- Gateway: /ehr/access happy path with HAPI FHIR and isConsentActive check.

- Patient Portal: Approve/Revoke UI with event-driven status.

- ProviderIdentityRegistry: minimal allowlist (NPI + domain) + admin UI in Hospital Admin.

- Indexer: ConsentGranted/Revoked → Postgres; /consents?patient=… API for UIs.

- Docs: OpenAPI for gateway, README quickstart, threat model v0.1.